# CarePath AI | Technical implementation brief

UWE Responsible AI Hackathon  |  Team working document  |  Scope begins at architecture (section 2)

Objective: demonstrate a privacy first, evidence grounded blood test explanation journey using synthetic reports. The system explains terminology and measurements, but does not diagnose or prescribe.

# 2. Bounded agentic architecture

Use one LangGraph workflow with specialised tools, deterministic approval gates and limited LLM responsibilities. Do not build several independent autonomous agents.

1  Consent and secure intake  User reviews data handling terms and uploads a synthetic blood report.

2  Extract and redact  OCR extracts values, units and reference ranges; Microsoft Presidio redacts identifiers from text and images.

3  Patient confirmation  Show both the redacted report and extracted measurements. Pause processing until the user approves or rejects.

4  Evidence retrieval  Search permitted NHS information; use NICE content only where licensing or permission allows.

5  Explain and validate  Small local model provides plain language explanation; validate citations and block unsupported claims or prescription requests.

6  Follow up or end  Allow bounded follow up questions using redacted confirmed data, or end the session.

7  Verified deletion  Delete originals and derived sensitive artefacts, then report actual deletion status.

Failure paths: failed or uncertain OCR → correction or abstention; failed redaction → stop; no relevant source → abstain; unsafe medical request → redirect to clinician; deletion failure → show error, never claim success.

# 3. Tool stack and ownership

| Tool / function | Suggested implementation | Owner |
| --- | --- | --- |
| extract_report() | Tesseract + Pillow; structured values and OCR uncertainty | Member 1 |
| redact_report() | Presidio Analyzer, Anonymizer and Image Redactor | Member 1 |
| confirm_report() | LangGraph pause/resume + API confirmation | Members 1 & 3 |
| retrieve_evidence() | Approved NHS passages + embeddings / FAISS | Member 2 |
| generate_explanation() | Local Ollama model with grounded source IDs | Member 2 |
| validate_response() | Python policy checks, source validation, abstention | Members 1 & 2 |
| delete_session() | Remove original, redacted artefacts and session state | Member 1 |
| patient_interface | Streamlit or existing Next.js UI | Member 3 |
| evaluation | Pytest, synthetic fixtures, manual journey review | Members 1 & 4 |

Integration rule: the retrieval/explanation component receives only user confirmed, redacted, structured data, not the original upload. Use typed input/output schemas. MCP is optional; tool functions within LangGraph are sufficient.

# 4. Hackathon themes and responsibility

| Theme | What to implement or demonstrate | Owner |
| --- | --- | --- |
| Privacy & security | Visible redaction, consent, least privilege, retention limits and tested deletion | Member 1 |
| Explainability | Verified NHS citations, understandable explanations, limits and abstention | Member 2 |
| Access | Mobile friendly UI, readable layout, keyboard controls, plain English | Member 3 |
| Sustainability | Small local model, cached public guidance; measure runtime and memory | Members 2 & 3 |
| Bias & fairness | Matched synthetic cases with varied names, wording and relevant context | Member 4 + 2 |
| Safety | Bad OCR, incorrect units, missing references, prescription requests | Members 1 & 4 |

# 5. Build sequence and delivery gates

| Stage | What must be working |
| --- | --- |
| First 60 minutes | Lock synthetic sample, scope, endpoint contracts and content permissions. |
| Next 3 hours | Build redaction, retrieval and UI in parallel with mocked dependencies. |
| Following 2 hours | Integrate full upload → approval → explanation → deletion workflow. |
| Final build phase | Add safe follow ups, tests, accessibility and resource measurements. |
| Before Sunday 11 AM | Fresh start test, rehearse three scenarios, freeze changes and prepare demo. |

# 6. Member 4 research and presentation package

One adult patient persona and an annotated journey map describing what the user sees, decides and receives.

Evidence and licensing register for NHS and NICE materials; note any permissions still unresolved.

15 to 20 synthetic scenarios covering redaction, extraction, source gaps, safety and fairness.

Results table with expected versus observed behaviour, including failures and known limitations.

Responsible AI scorecard and short demonstration script for the judges.

# 7. Definition of a successful demonstration

The user uploads a synthetic report and understands what happens to their data.

The system removes identifiable details and shows the redacted report and extracted values for approval.

The explanation uses traceable approved sources and accessible language.

The system refuses unsupported diagnosis or prescription requests.

The user can ask bounded follow up questions, then terminate the session.

Deletion is tested and confirmed without retaining sensitive report content in logs or checkpoints.

Implementation caution: avoid storing raw reports or identifiable OCR text in LangGraph checkpoints, telemetry or logs. Deletion must cover every retained copy. A statement that data was removed is not proof unless the application verifies it.